**Risk Plan – Building a Web Site to Enhance Basket Weaving last update: March 1st**

| **Ref** | **Identified Risk** | **Probability** | **Severity** | **Risk Management Strategy  Comments (CO) / Mitigation (MT) / Amelioration (AM) / Opportunity (OP) / Fallback (FB)** |
| --- | --- | --- | --- | --- |
| 01 | DBMS error configure | Low | High | **CO:**The DBMS requires more main memory and disk storage. If it is not enough, The database cannot be installed. **MT:**Before installing the database, check whether the server has bandwidth, storage and proceed. |
| 02 | WooCommerce Doesn’t Work with Every Theme. | Low | Medium | **CO:**WooCommerce Doesn’t Work with Every Theme.When the theme doesn’t declare support for WooCommerce, there are missing page templates and other bits of important programming. Product pages and the shopping cart look broken.**MT:**This can be mitigated by either changing the technology and theme. |
|  |  |  |  |  |

**Key**: **CO**=comments to explain risk; **MT**=actions to reduce probability of risk; **AM**=safeguards to decrease severity; **OP**=positive outcomes; **FB**=back up (“Plan B”)